AWS ZERO TRUST IAM LAB

Step-by-Step Project Build Plan

Designed for Master of IT (Cybersecurity) — Macquarie University

| Duration | 6–8 weeks (part-time, ~8 hrs/week) |
| --- | --- |
| Target Roles | IAM Engineer, Cloud Security Analyst, Security Architect |
| AWS Cost | ~$0–$5/month (Free Tier + minimal usage) |
| Deliverable | GitHub repo, architecture diagram, PDF write-up |
| Core Concepts | Zero Trust, ABAC, Least Privilege, Auto-Remediation, Audit |

# 1. What Is This Project?

You will build a real, working AWS environment that demonstrates Zero Trust security principles using Identity and Access Management (IAM). Instead of wide, permissive access policies, you will implement fine-grained, attribute-based access control where every action is verified, every user has minimum required access, and violations are automatically detected and remediated.

This project proves three things to employers:

- You can design and implement IAM architecture — not just read about it

- You understand Zero Trust beyond the buzzword

- You can build automated cloud security controls using AWS-native tools

# 2. Prerequisites

AWS Account Setup

- Create a free-tier AWS account (if you don’t already have one)

- Enable AWS Organizations to simulate a multi-account environment

- Set up 3 accounts: Management, Dev, and Prod (all free to create)

- Enable AWS CloudTrail in all accounts — this is your audit trail

Tools to Install Locally

- AWS CLI v2 — command-line access to your AWS accounts

- Terraform (optional but recommended) — to script your infrastructure as code

- Git + GitHub account — to publish your project publicly

- Draw.io or Lucidchart — free tools to create your architecture diagram

Knowledge Baseline

You should be comfortable with: AWS IAM policies (your cert covers this), JSON syntax, and basic AWS console navigation. Everything else you’ll learn as you build.

# 3. Project Architecture

Your environment will consist of three AWS accounts connected through AWS Organizations, with a central security monitoring layer:

| Account | Purpose | Key Services Used |
| --- | --- | --- |
| Management | Central governance & policies | AWS Organizations, SCPs, IAM Identity Center |
| Dev Account | Developer workloads, lower trust | IAM roles, ABAC tags, Config Rules |
| Prod Account | Sensitive resources, strict access | S3 (sensitive), CloudTrail, GuardDuty, Lambda |
| Security Layer | Detect, alert, and auto-remediate | AWS Security Hub, Lambda (auto-remediation) |

# 4. Build Phases

Follow these phases in order. Each builds on the last. Don’t skip ahead — the final auto-remediation only makes sense once the earlier IAM structure is in place.

Phase 1: Multi-Account Foundation ¦ Week 1–2

Tasks: - Set up AWS Organizations with 3 accounts (Management, Dev, Prod) - Enable AWS IAM Identity Center (formerly SSO) in Management account - Create permission sets: AdminAccess, DeveloperAccess, ReadOnlyAccess - Assign users to accounts via Identity Center (simulate a small team: admin, dev1, dev2, auditor) - Enable AWS CloudTrail across all accounts — log everything to a central S3 bucket - Test: log in as each user and confirm they can only access what they should Outcome: You have a working multi-account environment with centralised identity management.

Phase 2: ABAC Policy Implementation ¦ Week 2–3

Tasks: - Define a tagging strategy: Department (Engineering, Finance), Environment (dev, prod), DataClassification (public, confidential) - Tag all IAM roles, S3 buckets, and EC2 instances with the above tags - Write ABAC IAM policies that grant access based on tag matching (e.g. developers can only access resources tagged Environment=dev) - Test access: confirm a developer can read dev S3 but receives AccessDenied on prod S3 - Write up your policy JSON files with comments explaining each condition Outcome: Tag-based access control is live. Access decisions are driven by resource attributes, not hard-coded ARNs.

Phase 3: MFA Enforcement & Least Privilege ¦ Week 3–4

Tasks: - Attach an MFA enforcement SCP at the Organisation level (deny all actions if MFA is not present except iam:CreateVirtualMFADevice) - Simulate an MFA bypass attempt — document that it was blocked - Audit all IAM roles using AWS IAM Access Analyzer — identify any overly permissive policies - Refine each permission set to remove unused actions (use last-accessed data in IAM console to guide this) - Document a before/after policy comparison showing privilege reduction Outcome: Least privilege is enforced and MFA is mandatory. You have documented evidence of privilege reduction.

Phase 4: Automated Detection & Remediation ¦ Week 5–6

Tasks: - Enable AWS Config with rules: mfa-enabled-for-iam-console-access, iam-user-no-policies-check, root-account-mfa-enabled - Enable AWS Security Hub — set it to aggregate findings from all accounts - Enable Amazon GuardDuty in all accounts to detect suspicious API calls - Write a Lambda function that auto-remediates: if Config detects a non-compliant IAM user, Lambda adds a DenyAll policy to quarantine them - Test end-to-end: create a non-compliant scenario, confirm GuardDuty/Config detects it, confirm Lambda remediates it within 5 minutes - Set up an SNS email notification so you receive an alert when remediation fires Outcome: Automated security response pipeline is live. Non-compliant resources are quarantined automatically within minutes.

Phase 5: Documentation & Portfolio Packaging ¦ Week 7–8

Tasks: - Create an architecture diagram showing all accounts, services, trust relationships, and data flows (use Draw.io) - Write a README.md on GitHub: what the project is, why it matters, what each component does, how to reproduce it - Write a one-page PDF “Security Findings Report” showing before/after policy states, what you detected, and what was auto-remediated - Record a short 3–5 minute screen recording walkthrough of the environment (use OBS or QuickTime) - Add the project to your LinkedIn: title, 3-bullet description, GitHub link - Prepare a 2-minute verbal explanation for interviews: problem → approach → outcome Outcome: Project is interview-ready with evidence: a live GitHub repo, diagram, findings report, and demo video.

# 5. Technologies & Services Used

These are the specific AWS services and tools you will reference in your CV:

| Category | Services / Tools |
| --- | --- |
| Identity & Access | AWS IAM, IAM Identity Center (SSO), ABAC policies, SCPs |
| Governance | AWS Organizations, AWS Config, IAM Access Analyzer |
| Detection | AWS Security Hub, Amazon GuardDuty, CloudTrail |
| Automation | AWS Lambda (Python), Amazon SNS, EventBridge |
| Infrastructure as Code | Terraform (optional) or AWS CloudFormation |
| Documentation | GitHub, Draw.io, Markdown |

# 6. How to Present This on Your CV

Use the exact phrasing below (customise numbers once you’ve completed the project):

CV Project Entry

AWS Zero Trust IAM Lab — Personal Project Jan 2026 – Mar 2026 (update with your actual dates) - Designed and deployed a multi-account AWS environment (3 accounts via AWS Organizations) implementing Zero Trust IAM principles including ABAC, mandatory MFA, and least-privilege enforcement via SCPs - Implemented automated compliance monitoring using AWS Config, Security Hub, and GuardDuty; built a Lambda-based auto-remediation pipeline that quarantines non-compliant IAM entities within 5 minutes of detection - Reduced IAM policy permissions by 60% through IAM Access Analyzer findings, documented in a security findings report with before/after comparisons Technologies: AWS IAM, IAM Identity Center, SCPs, ABAC, AWS Config, Security Hub, GuardDuty, Lambda, CloudTrail, Terraform

LinkedIn Description (3 lines max)

Built a Zero Trust IAM lab on AWS across 3 accounts — ABAC policies, MFA enforcement via SCPs, and automated remediation using Lambda + Security Hub. Full write-up on GitHub.

# 7. Interview Talking Points

Recruiters will ask about this project. Prepare answers to these:

- "Why Zero Trust?"

- Explain that traditional perimeter security fails once an attacker is inside. Zero Trust assumes breach and verifies every access request regardless of source.

- "What is ABAC and why did you use it over RBAC?"

- ABAC scales better in dynamic environments because access is based on resource/user attributes (tags), not static role assignments. Show your policy JSON.

- "What happened when you triggered the auto-remediation?"

- Describe the exact sequence: you created a non-compliant IAM user → Config detected it within 2 minutes → EventBridge triggered Lambda → Lambda attached a DenyAll policy → SNS sent you an email. You have screenshots.

- "How would you scale this for a 5000-person enterprise?"

- Discuss centralising identity in IAM Identity Center, using SCPs for guardrails at scale, and integrating with an external IdP (like Azure AD) via SAML federation.

# 8. Summary Timeline

| Week | Phase | Milestone |
| --- | --- | --- |
| 1–2 | Foundation | Multi-account environment live, IAM Identity Center configured |
| 2–3 | ABAC | Tag-based access control working, access deny confirmed |
| 3–4 | MFA & Least Privilege | MFA enforced, IAM policies tightened via Access Analyzer |
| 5–6 | Auto-Remediation | Lambda pipeline tested end-to-end, SNS alerts working |
| 7–8 | Documentation | GitHub README, architecture diagram, findings report, demo video |

Good luck, Princewin. Build it, document it, and own the interview. 🔒